NHS Barts Health

Supplier Setup Form

Production Readiness Audit v2

RAG STATUS: RED

1 Showstopper Bug Found - DO NOT DEPLOY until BUG-01 is fixed

Date: 23 February 2026

Audit Type: Comprehensive Code Review + Documentation Verification

# 1. Executive Summary

This audit reviews the latest version of the NHS Supplier Setup Form codebase to determine production readiness. It compares against the 38 issues identified in the v1 audit (February 2026) and checks for new bugs introduced during remediation.

| Metric | Result |
| --- | --- |
| Original Issues (v1 Audit) | 38 issues (8 Critical, 9 High, 11 Medium, 10 Low) |
| Issues FIXED | 25 of 38 confirmed fixed (66%) |
| Issues PARTIALLY Fixed | 4 of 38 (H3 transaction works but audit columns wrong, C6/H4/M6 unfixed) |
| NEW Bugs Found | 9 new issues (1 CRITICAL showstopper, 4 HIGH, 3 MEDIUM, 1 noted) |
| RAG Status | RED - Cannot deploy. BUG-01 makes entire pipeline non-functional. |
| Estimated Fix Time | BUG-01: 5 minutes. All bugs: 1-2 hours. |

Verdict: Significant progress has been made. 25 of 38 original issues are fully resolved. The codebase is architecturally sound with proper RBAC, CSRF protection, Graph API integration, AV scanning, and transactional integrity. However, BUG-01 is a showstopper that will cause every submission update to fail with a SQL error. This is a 5-minute fix (3 column name corrections). Once fixed, plus the remaining HIGH items addressed, the application is ready for IT/VerseOne handoff.

# 2. NEW Bugs Found (Must Fix Before Deployment)

These are issues discovered in this audit that were NOT present in the original v1 audit. They were either introduced during remediation or are newly identified from deeper analysis.

[CRITICAL] BUG-01: submissionService.js audit INSERT uses WRONG column names

Location: supplier-form-api/src/services/submissionService.js, line ~195

Issue: The transactional audit INSERT inside the update() method uses column names that DO NOT exist in the AuditTrail table schema: "Action" (should be "ActionType"), "Details" (should be "ActionDetails"), "CreatedAt" (should be "PerformedAt"). Because the audit INSERT is inside the H3 transaction, this SQL error causes the ENTIRE transaction to rollback - meaning the submission UPDATE itself also fails. Every stage transition, every review decision, every status change will crash.

Impact: TOTAL PIPELINE FAILURE. No submission can ever be updated, approved, rejected, or moved through any stage. The 7-stage approval pipeline is completely non-functional. This is a deployment showstopper.

Fix:

In submissionService.js, replace the audit INSERT query:

FROM:

INSERT INTO AuditTrail (SubmissionID, Action, PerformedBy, PreviousStatus, NewStatus, Details, CreatedAt)

VALUES (@AuditSubmissionID, @Action, @PerformedBy, @PreviousStatus, @NewStatus, @Details, GETUTCDATE())

TO:

INSERT INTO AuditTrail (SubmissionID, ActionType, PerformedBy, PreviousStatus, NewStatus, ActionDetails)

VALUES (@AuditSubmissionID, @Action, @PerformedBy, @PreviousStatus, @NewStatus, @Details)

Note: Remove "CreatedAt" as the schema uses "PerformedAt" with a DEFAULT of GETUTCDATE(). Rename "Action" column to "ActionType" and "Details" to "ActionDetails" to match the schema exactly.

[HIGH] BUG-02: documentService.js missing 3 document types used by the form

Location: supplier-form-api/src/services/documentService.js DOCUMENT_TYPES object

Issue: The backend validation middleware (validation.js) accepts "letterhead", "procurement_approval", and "cest_form" as valid document types. The frontend uploads files using these type identifiers. However, documentService.js DOCUMENT_TYPES does not define these three types. This means isSensitiveDocument() returns false and canSyncToAlemba() returns false for all three. The CEST form contains IR35 determination data and arguably should not sync to Alemba.

Impact: CEST forms (IR35 data) may incorrectly be stored in the non-sensitive SharePoint library (SupplierDocuments) instead of SensitiveDocuments. All three types default to AllowAlembaSync=false in the DB (since canSyncToAlemba returns false), which is safe but inconsistent. The isSensitiveDocument check routes them to the wrong SharePoint library.

Fix:

Add the three missing document types to documentService.js DOCUMENT_TYPES:

LETTERHEAD: { id: 'letterhead', label: 'Letterhead with Bank Details', isSensitive: false, allowAlembaSync: true },

PROCUREMENT_APPROVAL: { id: 'procurement_approval', label: 'Procurement Approval', isSensitive: false, allowAlembaSync: true },

CEST_FORM: { id: 'cest_form', label: 'CEST Form (IR35)', isSensitive: true, allowAlembaSync: false },

Note: CEST forms contain IR35 determination data and should be treated as sensitive.

[HIGH] BUG-03: Frontend city validation rejects valid UK cities

Location: src/stores/formStore.js line ~702

Issue: The formStore.js getMissingFields() for Section 4 uses /^[a-zA-Z\s-]+$/ for city validation. This rejects cities with apostrophes (Bishop's Stortford, King's Lynn), periods (St. Albans, St. Helens), and digits. The backend was fixed in M3 to use /^[\p{L}\s\-'.0-9]+$/u but the frontend was NOT updated.

Impact: Suppliers located in approximately 50+ UK cities/towns with apostrophes or periods cannot submit the form. The frontend blocks submission before it ever reaches the (correctly validating) backend. This will cause support calls.

Fix:

In formStore.js line ~702, replace:

} else if (!/^[a-zA-Z\s-]+$/.test(formData.city)) {

missing.push('City (only letters, spaces, and hyphens allowed)');

}

With:

} else if (!/^[\p{L}\s\-'.0-9]+$/u.test(formData.city)) {

missing.push('City (only letters, spaces, hyphens, apostrophes, and periods allowed)');

}

[MEDIUM] BUG-04: Frontend postcode regex rejects BFPO and GIR 0AA

Location: src/stores/formStore.js lines ~707 and ~816

Issue: formStore.js uses /^[A-Z]{1,2}[0-9]{1,2}[A-Z]?\s?[0-9][A-Z]{2}$/i for postcode validation. This rejects BFPO military postcodes and GIR 0AA. The backend uses the correct GDS regex including BFPO and GIR coverage, and the frontend validation.js (Zod schemas) also uses the GDS regex. But formStore.js getMissingFields() uses the old incomplete regex.

Impact: Military/BFPO suppliers and the rare GIR 0AA address are blocked. Low frequency but creates a hard block with no workaround.

Fix:

Replace the postcode regex in formStore.js (both line ~707 and ~816) with the GDS regex:

/^(GIR\s?0AA|[A-Z]{1,2}[0-9][0-9A-Z]?\s?[0-9][A-Z]{2}|BFPO\s?[0-9]{1,4})$/i

[MEDIUM] BUG-05: sanitize-html package not in backend dependencies

Location: supplier-form-api/package.json

Issue: The backend validation middleware (validation.js) tries to require("sanitize-html") with a try/catch fallback to a regex-based entity encoder. sanitize-html is NOT listed in package.json dependencies. This means the production server will always use the less-secure regex fallback.

Impact: The regex fallback escapes HTML entities but does not handle all XSS vectors (event handlers in attributes, CSS injection, etc.) as robustly as the sanitize-html library. Acceptable for internal NHS intranet but not ideal.

Fix:

Add sanitize-html to backend dependencies:

cd supplier-form-api && npm install sanitize-html

[MEDIUM] BUG-06: Demo files still served in production build

Location: public/demo.html (16KB), public/demo-contract-stage.js (9KB)

Issue: The original audit flagged these as C6 (Critical). They are still present in the public/ directory and will be served at /demo.html in production. They contain mock data, test logic, and expose the contract review stage implementation.

Impact: Information disclosure. An attacker on the NHS network can view /demo.html to understand the form structure, review stages, and test data patterns.

Fix:

Move or delete demo files:

mkdir -p dev && mv public/demo.html dev/ && mv public/demo-contract-stage.js dev/

Or simply delete them: rm public/demo.html public/demo-contract-stage.js

[MEDIUM] BUG-07: @pnp/sp v2 is end-of-life (no security patches)

Location: supplier-form-api/package.json: "@pnp/sp": "^2.15.0"

Issue: PnPjs v2 reached end-of-life. It receives no security patches and its authentication model (SPFetchClient) may fail with modern Azure AD conditional access policies. PnPjs v4 uses @azure/msal-node for auth and is actively maintained.

Impact: SharePoint integration may break if Barts Health IT enables modern auth policies. No security patches for any vulnerabilities discovered in the library.

Fix:

Upgrade to @pnp/sp v4 post-launch. This requires refactoring sharepoint.js to use MSAL authentication. Plan as a sprint task after initial deployment - the v2 API will work for now if the SharePoint app registration uses ACS (legacy) auth.

[HIGH] BUG-08: Deployment docs missing AV scanning setup instructions

Location: docs/deployment/DEPLOYMENT.md, CHECKLIST.md, PRODUCTION_DEPLOYMENT_CHECKLIST.md

Issue: The backend implements antivirus scanning (avScanService.js) with Windows Defender and ClamAV support. However, NONE of the deployment documents mention configuring AV scanning as a deployment step. IT will not know they need to ensure Windows Defender CLI is accessible or install ClamAV.

Impact: If AV scanning fails in production (scanner binary not found), avScanService.js throws an error and rejects ALL file uploads. Every document upload will fail with "Antivirus scan failed" error.

Fix:

Add AV scanning section to deployment checklist (see documentation fixes below).

[HIGH] BUG-09: Deployment docs specify wrong Graph API permission

Location: docs/deployment/DEPLOYMENT.md line ~146

Issue: DEPLOYMENT.md instructs IT to grant "Microsoft Graph User.Read (Delegated)". But graphService.js uses the client_credentials flow (application permission) and calls /users/{oid} and /users/{oid}/memberOf. This requires "User.Read.All (Application)" and "GroupMember.Read.All (Application)" permissions - NOT the delegated User.Read.

Impact: If IT follows the deployment docs exactly, Graph API calls will fail with 403 Forbidden. deserializeUser will fail, the cache will be empty after 15 minutes, and all session-restored users will have empty groups = all RBAC checks fail = 403 on every review page.

Fix:

Update DEPLOYMENT.md to specify:

- Microsoft Graph: User.Read.All (Application)

- Microsoft Graph: GroupMember.Read.All (Application)

- Grant admin consent for both

# 3. Issues Fixed Since v1 Audit

The following 25 issues from the original audit have been confirmed fixed through code review:

| ID | Issue | Status | Severity |
| --- | --- | --- | --- |
| C1 | Bank details excluded from localStorage | FIXED | SENSITIVE_FIELDS array in partialize removes sortCode, accou... |
| C2 | Unicode name validation aligned | FIXED | Both frontend (validation.js Zod) and backend (validation.js... |
| C3 | passport.deserializeUser implemented | FIXED | graphService.js provides cache + Graph API fallback. Fail-cl... |
| C4 | Submission ID format unified | FIXED | Backend generates SUP-YYYY-XXXXXXXX. Frontend LocalStoragePr... |
| C5 | Dual API layer consolidated | FIXED | api.js removed. StorageProvider.js is the single API abstrac... |
| C7 | devAuth.js production guard | FIXED | Explicit throw on import.meta.env.PROD + dynamic import guar... |
| C8 | AV scanning implemented | FIXED | avScanService.js with Windows Defender + ClamAV support. Fai... |
| H1 | Server-side validation comprehensive | FIXED | validateSubmissionComplete covers all form sections with exp... |
| H2 | FormDataJSON validated and sanitised | FIXED | validateFormDataJSON() enforces 500KB limit and recursively ... |
| H3 | SQL transactions on update | FIXED* | Transaction wraps update + audit. *BUT audit uses wrong colu... |
| H5 | Role key consistency | FIXED | Frontend uses ap_control, backend uses ap_control. ROLE_GROU... |
| H6 | Pagination on work queues | FIXED | OFFSET/FETCH with configurable page size (max 100). Count qu... |
| H7 | CRN cache bounded | FIXED | LRU eviction to 50 entries in partialize function.... |
| H8 | Content-Type validation before JSON parse | FIXED | _parseJSON() checks content-type header. Descriptive error m... |
| H9 | AbortController timeout + retry | FIXED | 30s timeout, 3 retries with exponential backoff (1s, 2s, 4s)... |
| M2 | Console stripping in production | FIXED | Vite esbuild drop: ["console", "debugger"] in production mod... |
| M7 | Security headers added | FIXED | Referrer-Policy: strict-origin-when-cross-origin. Permission... |
| M8 | Review comment length limits | FIXED | validateReviewComment caps at 5000 characters.... |
| M9 | useCallback/useMemo in AuthContext | FIXED | All auth functions wrapped in useCallback. Context value wra... |
| M10 | ARIA live regions for validation | FIXED | role="alert", aria-invalid, aria-describedby on all form inp... |
| M11 | Per-page document titles | FIXED | useDocumentTitle hook used on all review pages, help page, u... |
| L1 | DevModeModal excluded from production | FIXED | Lazy loaded behind import.meta.env.PROD guard. Tree-shaken f... |
| L7 | window.scrollTo removed from store | FIXED | Moved to useFormNavigation hook (side effects belong in comp... |
| L8 | UTC timestamps in schema | FIXED | All GETDATE() replaced with GETUTCDATE() in schema.sql. subm... |
| L9 | Database migration system | FIXED | migrate.js with _MigrationHistory tracking, --status, and --... |

# 4. Documentation Accuracy Findings

Cross-referencing deployment documentation against the actual codebase revealed these discrepancies:

## 4.1 Graph API Permissions (BUG-09)

DEPLOYMENT.md line ~146 says: "Microsoft Graph: User.Read (Delegated)"

Code requires: "User.Read.All (Application)" + "GroupMember.Read.All (Application)"

graphService.js uses the client_credentials OAuth flow (application permissions, not delegated). It calls /users/{oid} and /users/{oid}/memberOf which require Application-level permissions. If IT grants only User.Read (Delegated), the Graph API will return 403 and all RBAC will break after session cache expires (15 minutes).

## 4.2 AV Scanning Setup Missing (BUG-08)

None of the deployment documents (DEPLOYMENT.md, CHECKLIST.md, PRODUCTION_DEPLOYMENT_CHECKLIST.md) mention antivirus scanning setup. The backend will auto-detect Windows Defender on Windows servers, but IT needs to know:

a) Windows Defender CLI (MpCmdRun.exe) must be accessible from the Node.js process

b) Alternatively, ClamAV can be installed on Linux servers

c) The AV_SCANNER env var can override auto-detection ("defender", "clamav", or "none")

d) If neither scanner is found in production, ALL file uploads will be rejected

## 4.3 CHECKLIST.md mentions sanitize-html TODO

The validation middleware has a comment "TODO: install sanitize-html in production" but the package is not in package.json and no deployment doc mentions installing it.

## 4.4 Documentation generally accurate

The following documentation elements were verified as accurate:

AD Security group names match ROLE_GROUPS in both frontend and backend code

SharePoint dual-library architecture (SupplierDocuments / SensitiveDocuments) matches code

7-stage pipeline routing logic matches getNextStage() in routes/index.js

SQL schema matches the deployment SQL scripts

Environment variable names in .env.example match what the code expects

.env.production feature flags correctly set to false

# 5. Architecture Verification

End-to-end verification of the 7-stage pipeline, confirming code implements what documentation describes:

| Stage | Route/Role | Frontend | Backend | DB Status | Verified |
| --- | --- | --- | --- | --- | --- |
| PBP | /pbp-review, ROLES.PBP | PBPReviewPage.jsx | requireRole("pbp") | pending_review | YES |
| Procurement | /procurement, ROLES.PROCUREMENT | ProcurementReviewPage | requireRole("procurement") | pbp_approved | YES |
| OPW | /opw-review, ROLES.OPW | OPWReviewPage.jsx | requireRole("opw") | procurement_approved_opw | YES |
| Contract | /contract-drafter, ROLES.CONTRACT | ContractDrafterReviewPage | requireRole("contract") | opw_complete | YES |
| AP Control | /ap-review, ROLES.AP_CONTROL | APControlReviewPage | requireRole("ap_control") | contract_approved | YES |
| Completion | Terminal state | RequesterResponsePage | getNextStage() | completed | YES |

## 5.1 Security Controls Verified

| Control | Implementation | Status |
| --- | --- | --- |
| CSRF Protection | csrf-csrf double-submit cookie, __Host- prefix in prod | Verified |
| Authentication | Passport Azure AD Bearer, session-based with SQL store | Verified |
| RBAC | AD group mapping, requireRole middleware, stage-based access | Verified |
| Self-Approval Prevention | RequesterEmail check in POST /reviews/:stage/:id | Verified |
| File Magic Number Check | fileValidation.js checks PDF/JPEG/PNG/DOC/DOCX signatures | Verified |
| AV Scanning | avScanService.js, fail-closed, Defender+ClamAV | Code OK, docs missing |
| Bank Data Protection | SENSITIVE_FIELDS excluded from localStorage persist | Verified |
| SQL Injection Prevention | All queries parameterised, express-validator on inputs | Verified |
| Audit Trail | auditService.js logs all actions to AuditTrail table | Code OK, column bug* |
| Error Handling | errorHandler.js hides stack traces in production | Verified |
| Rate Limiting | 100 req/min per IP on /api routes | Verified |
| Env Var Validation | validateEnvironmentVariables() fails fast on placeholders | Verified |

# 6. Complete Fix Instructions

Execute these fixes in order. Total estimated time: 1-2 hours.

## 6.1 BUG-01 FIX (CRITICAL - 5 minutes)

File: supplier-form-api/src/services/submissionService.js

Find the audit INSERT inside the update() function (around line 195) and change the column names:

// BEFORE (BROKEN):

INSERT INTO AuditTrail (SubmissionID, Action, PerformedBy, PreviousStatus, NewStatus, Details, CreatedAt)

VALUES (@AuditSubmissionID, @Action, @PerformedBy, @PreviousStatus, @NewStatus, @Details, GETUTCDATE())

// AFTER (FIXED):

INSERT INTO AuditTrail (SubmissionID, ActionType, PerformedBy, PreviousStatus, NewStatus, ActionDetails)

VALUES (@AuditSubmissionID, @Action, @PerformedBy, @PreviousStatus, @NewStatus, @Details)

Explanation: "Action" column is "ActionType" in the schema, "Details" is "ActionDetails", and "CreatedAt" does not exist (the column is "PerformedAt" with a DEFAULT of GETUTCDATE() so it auto-populates).

## 6.2 BUG-02 FIX (HIGH - 5 minutes)

File: supplier-form-api/src/services/documentService.js

Add these three entries to the DOCUMENT_TYPES object after the OTHER entry:

LETTERHEAD: { id: 'letterhead', label: 'Letterhead with Bank Details', isSensitive: false, allowAlembaSync: true },

PROCUREMENT_APPROVAL: { id: 'procurement_approval', label: 'Procurement Approval', isSensitive: false, allowAlembaSync: true },

CEST_FORM: { id: 'cest_form', label: 'CEST Form (IR35)', isSensitive: true, allowAlembaSync: false },

## 6.3 BUG-03 FIX (HIGH - 2 minutes)

File: src/stores/formStore.js, line ~702

// BEFORE:

} else if (!/^[a-zA-Z\\s-]+$/.test(formData.city)) {

missing.push('City (only letters, spaces, and hyphens allowed)');

// AFTER:

} else if (!/^[\\p{L}\\s\\-'.0-9]+$/u.test(formData.city)) {

missing.push('City (only letters, spaces, hyphens, apostrophes, and periods allowed)');

## 6.4 BUG-04 FIX (MEDIUM - 2 minutes)

File: src/stores/formStore.js, lines ~707 and ~816

Replace both postcode regex instances with the GDS regex:

/^(GIR\\s?0AA|[A-Z]{1,2}[0-9][0-9A-Z]?\\s?[0-9][A-Z]{2}|BFPO\\s?[0-9]{1,4})$/i

## 6.5 BUG-05 FIX (MEDIUM - 1 minute)

cd supplier-form-api && npm install sanitize-html

## 6.6 BUG-06 FIX (MEDIUM - 1 minute)

rm public/demo.html public/demo-contract-stage.js

## 6.7 BUG-08/09 FIX (HIGH - 15 minutes)

Add to docs/deployment/PRODUCTION_DEPLOYMENT_CHECKLIST.md under Infrastructure Setup:

### Antivirus Scanning

- [ ] Verify Windows Defender CLI is accessible: MpCmdRun.exe -Scan -ScanType 3 -File test.txt

- [ ] OR install ClamAV: apt install clamav && freshclam

- [ ] Set AV_SCANNER env var if needed ('defender', 'clamav', or 'none')

- [ ] Test: Upload a file and verify AV scan completes in server logs

Update Graph API permissions in DEPLOYMENT.md line ~146:

Change 'User.Read (Delegated)' to 'User.Read.All (Application)'

Ensure 'GroupMember.Read.All (Application)' is also listed

Add: 'Grant admin consent for BOTH permissions'

# 7. Deployment Readiness Verdict

After fixing BUG-01 through BUG-09, the application will be at AMBER (Ready for IT/VerseOne handoff). The remaining items (@pnp/sp v2 upgrade) can be addressed post-launch.

## 7.1 What is ready now

React frontend with 7-section form, Zod validation, NHS design system

Express.js API with CSRF, RBAC, parameterised SQL, rate limiting

Azure AD authentication with Graph API group resolution

SharePoint dual-library document storage with governance rules

Antivirus scanning pipeline (fail-closed)

SQL Server schema with migrations, audit trail, vendor duplicate detection

7-stage approval pipeline with self-approval prevention

OPW/IR35 compliance with dual-path determination

## 7.2 What IT/VerseOne needs to do

1. Create Azure AD App Registration with correct permissions (User.Read.All + GroupMember.Read.All, Application type, admin consent)

2. Create 6 AD Security Groups (NHS-SupplierForm-PBP, -Procurement, -OPW, -Contract, -APControl, -Admin)

3. Provision SQL Server database and run schema.sql + migrations

4. Create SharePoint site with SupplierDocuments and SensitiveDocuments libraries

5. Deploy backend to Azure App Service / IIS with all environment variables

6. Build frontend (npm run build) and deploy to VerseOne intranet

7. Configure Power Automate flows for email notifications

8. Verify AV scanning works on the production server

## 7.3 Next phases after deployment

SharePoint list/library setup and Power Automate flow configuration

Alemba ITSM integration (API credentials and field mappings)

@pnp/sp v2 to v4 upgrade (planned post-launch)

UAT testing with real users in each reviewer role